| # Name of Project | Meat processing center in Hanoi. |
| --- | --- |

Code		HN 8

| Objective of Project 1 2 |  |  |  | Meat processing center in Hanoi. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Form of Investment |  |  |  | 100% foc |  |  |  |  |  |  |  |  | jvc |  |  |  |  |  |  |  | bcc |  |  |  |  |  | bot |  |  |  |  |
|  |  |  |  | x |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 introduction ON Vietnamese partner |  | 1 | Name of Vietnamese partner: Hanoi Agricultural Investment and Rural Development Company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2 |  | Company address: Phudien Village - Tuliem district - Hanoi . Tel & Fax: 04-8341517 |  |  |  |  |  |  |  |  |  |
|  |  | 3 | Business lines: Investment on trading houses, producing wrapping packets and processing food |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4 |  | Business results (2001): The annual total income is about 16 billion VND which is mainly from packet products and processing products . |  |  |  |  |  |  |  |  |  |
|  |  | 5 | Company history (from the date of establishmenth): Decision number 7040 /QD- UB dated on 18th December 2000. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 6 |  | Major market : Hanoi and regions of Red River Delta |  |  |  |  |  |  |  |  |  |
| 4 Potential of hanoi city |  | 1 | ## Hanoi is the capital of the Socialist Republic of Vietnam and the political, economic, cultural, scientific and technology centre of the country. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2 | Stable politial situation and good business environment.. In 2001, Vietnam has been voted as the safest country of investment and tourist in the Pacific Asia. Hanoi has a guaranteed political and social security. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 3 | Having good intellectual human resources. Hanoi is gathered with the intellectual human resources which is accounted for 62% of the number of scientists and management cadres of the whole country. There are located in Hanoi 30 universities, 40 secondary schools, 414 primary schools, 24 technical schools and 3 international schools. Hanoi citizens' standard of culture and working skills are rather high. They are able to learn the modern technology and management in very short time. The labor cost in Hanoi is reasonable. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 4 | Hanoi has a big market with a population of about 2.5 million, with GDP growth rate of 11% averaged and GDP per capita of 1,000 USD. Hanoi also influences to potential markets, such as northern provinces, south of China and Laos. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 5 | ## Stable electricity system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 6 | ## Stable water supply system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 7 | Service expenses are lower than other big cities in Vietnam and the world. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 8 | There are five industrial zones with foreign invested capital and several domestically invested industrial zones for small and medium sixe enterprises with a fully-made infrastructural facilities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 9 | ## To become an industrial city and a modern capital, Hanoi Authority has issued the master plan for social and economic development in the stage of 2001 - 2010. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 10 | Being an international transaction and exchanging center of Vietnam. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 11 | Short time for appraising and granting Investment License. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 12 | Hanoi is an ancient city which has been established and developed for nearly 1,000 years since 1010. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 Proposed Foreign Partner |  |  |  | Hanoi Agricultural Investment and Rural Development Company would liek to cooperate with foreign partners, who could transfer advanced technology of meat processing and export a part of JVC's products. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Duration of project 6 |  |  |  | 1 |  |  | 30 years |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 Proposed Capital |  |  |  | #### 1 |  |  | #### Investment capital |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4,100,000 USD |  |  |  |  |  |  |  |
|  |  |  |  | 2 |  |  | Legal capital, of which: + The Vietnamese Party contributes 50% by the value of land use right of 3ha in Phu Dien Commune, Tu Liem District, Ha Noi for 30 years + The Foreign Party contributes 50% in cash and by equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 3,000,000 USD 1,500,000 USD 1,500,000 USD |  |  |  |  |  |  |  |
|  |  |  |  | 3 |  |  | Loan capital |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1,100,000 USD |  |  |  |  |  |  |  |
|  |  |  |  | 4 |  |  | Rate of interest |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 3 – 5.4 % |  |  |  |  |  |  |  |
| 8 Market - Domestic market: Regional market ( The Hanoi consumption) : The level of consumption in Vietnam as well as in Hanoi is increseasing . In Hanoi, it was estimated that : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Norm |  |  |  |  |  |  |  |  |  | Unit |  |  |  |  | 2001 |  |  |  |  |  |  |  | 2005 |  |  |  |  |  | 2010 |  |  |
| The everage pork consumption /person/year |  |  |  |  |  |  |  |  |  | kg |  |  |  |  | 17 |  |  |  |  |  |  |  | 21 |  |  |  |  |  | 28 |  |  |
| The total output pork |  |  |  |  |  |  |  |  |  | Tons/year |  |  |  |  | 64,160 |  |  |  |  |  |  |  | 87,500 |  |  |  |  |  | 119,600 |  |  |
| The equivalent head of pigs |  |  |  |  |  |  |  |  |  | 100kg/pig |  |  |  |  | 641,600 |  |  |  |  |  |  |  | 875,000 |  |  |  |  |  | 1,196,000 |  |  |
| The rate of fresh meat/processed pork |  |  |  |  |  |  |  |  |  | % |  |  |  |  | 80 |  |  |  |  |  |  |  | 70 |  |  |  |  |  | 55 |  |  |
| However, that the social development and increasing living standard requires of meat in high quality (high rate of lean meat, security food) . The surrounding market (Other provinces). If in Hanoi, slaughtering processing activities are in good facilities and services with the reasonale prices, that can consume in large scale in some tourist areas, industry zones, in the whole country as well as in Red River delta. - Export market : Because of reasons such as the levels and conditions of animal husbandary, processing industry are low due to the backward technology. Viettnamese and Hanoi products have a lot of difiultities in participating export market. However, recently, we have just exported some frozen sliced pork weaned pig to Russia and Hongkong . Currently, we have invested on animal husbandary with high advanced technology that can improve meat quality. In the next time, if the processing industry is invested equally, Vietnmese products can export to many markets such as Japan, EU countries, America, Singapore, Malaixia. + Product’s royalty: Now, we have some kinds of slaughters in Vietnam including in Hanoi as follows : In the whole country : - 5000 slaughters in small scale with the ouputs of 10 200 pigs/day /one , which is under privating owners’ management, thoroughly the country . - 22 slaugherter enterpises with high scale wich contribute form North to South equipped by advance technique and technology with the total out put : 1,000 - 1,6000 tons per year , with the products can be processed; For instance: VISSAN factory in Ho Chi Minh City and Vinh Niem in Hai phong with the capacity of 30,000 tons per shift/year and their product exported to some market ( Russia, and Hongkong with the main products of Weanning pig and sliced pork ) ; The other 20 factories with the outputs of 20,000 shift /year. In the term of theory , the products of those can be processed , In fact, is is not true , because most of those are under the sanitation and environment standards; most of equipments are in the level of backward ( The equipment of VISSAN lasted over 30 years, that of Vinhniem lasted over 10 years). ## In Hanoi Until now, in 2001, though Hanoi is a political, cultural, social centre of whole country, it has not any modern slaugheter and processing factory. Currently, there are 30 slaughters with the outputs of 10 - 100 pig/one, plus private butchers . In the year of 2000, 6 slaughters were buit , then shared by some private sectors. The most significan features of these slaughters are : small surface, the primitive facilites, many sectors sharing, severe polutted environment. The number of verinarians is small that is not capable to check in all slaughtering plots in the seperated and abandon sytem as above presentation. Their products not make sure the food security standard, that cause the concerns of most habitant and leading leaders. Meat processing : In the domestic market : the raw meat contributes 70 % ; the processed meat contribute only 30 %. The main processed products are : some traditional speciality ( pipe, roasted meat, chinese sausage, fermented pork roll). Recently, there has got some kinds of European - slyte processed meat such as sausage, Pate, smoked meat, jambon. Some factories has got the modern processing chains ; For example : In Vissan company, in 1996, there were 2000 tons of processed meat with the total incomes of 50 billion VND. Vissan involves domestic market including various kinds pf processed food. Besides, there are some small or medium scale enterprises with the outputs of 10- 150 tons/year. In Hanoi, there are 3 companies including Hien thanh, Kim lien, Hai dang. In summary, Vietnam has not a meat processing industry formally yet. The habit of consuming raw meat; the backward slautering and processing facilites are the main factors against the processing industry. However, that the increasing living standard , the full hygenic standards opens new markets for processign foods. Besidesm if the prices reduce , the domestic market will enlarge consedarably. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 99 Structure of investment capital |  |  |  | 1 |  |  | #### Technology & Equipment #### 1,000,00 USD representing 24.39 % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 2 |  |  | ##### Land cost: ##### 1,233,000 USD 30.17 % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 3 |  |  | ##### Working Capital: ##### 600,000 USD 14.44 % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 4 |  |  | Construction: 1,000,000 USD 24.39 % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 5 |  |  | Other: 267,000 USD 6.61 % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Profit sharing 10 |  |  |  | According to the rate of capital contribution by each partner. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 main Products |  |  |  | - Raw meat in good quality reaches international hygienic standards - Processed meat : various kinds of processed meat. Product quality standards |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 Production Capacity (output) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | - The 1st stage : 10,000 tons per year, in which 10 % for processing. - The 2nd stage : 30,000 tons per year , in which 30 % for processing. - Proposed market for consupmtion of products: + Export market: - Russia, Chi na, Hong kong : weaning pigs, young pig, sliced pork - European countries, America and other countries : Processed meat. + Domestic market: fesh meat and processed meat. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 Material recources |  |  |  | 1 |  |  |  |  |  |  | The provinces sorrounding Hanoi : Pigs : 100.000 tons/ year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 2 |  |  |  |  |  |  | The suburban districts of Hanoi : Weanning and young pigs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TECHNOLOGY AND EQUIPMENT 14 |  |  |  |  | The technology to be chosen shall be advanced technology for manufacture of high-quality products with low cost price to complete with other manufacturers to take a market share in Vietnam and achieve the proposed export ratio. Equipment shall be state-of-art, that shall be bought by the Joint Venture or provided by the foreign party. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1565 land of project |  |  |  | ###### 1 |  |  |  |  |  | ###### Area |  |  |  |  |  | 30,000 m2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 2 |  |  |  |  |  | ## Location |  |  |  |  |  | Phudien - Tuliem - Hanoi |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 3 |  |  |  |  |  | ## Water supply system |  |  |  |  |  | Available |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 4 |  |  |  |  |  | ## Electricity supply system |  |  |  |  |  | Available |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 5 |  |  |  |  |  | ## Traffic road |  |  |  |  |  | Available |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 6 |  |  |  |  |  | ## Land cost |  |  |  |  |  | 1,233,000 USD/ 30,000m2/30 years |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 7 |  |  |  |  |  | ## Drain water system |  |  |  |  |  | Available |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | ## 8 |  |  |  |  |  | ## Communication system |  |  |  |  |  | Available |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 Basic Expenses for Project |  |  |  | ## Electricity cost |  |  |  |  |  |  |  |  |  |  |  |  | 0.07 USD/kwh |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Water supply cost |  |  |  |  |  |  |  |  |  |  |  |  | 0.22 USD/m3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Labor cost |  |  |  |  |  |  |  |  |  |  |  |  | From 50 USD to 1000 USD/month |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Land cost |  |  |  |  |  |  |  |  |  |  |  |  | 1.37 USD/m2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Construction cost |  |  |  |  |  |  |  |  |  |  |  |  | From 80.USD/m2 to 100 USD/m2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 178 ### Tax policy ### for project |  |  |  | 1 |  |  |  | Corporate Income Tax |  |  |  |  |  |  |  |  |  | # 15% |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 2 |  |  |  | Import duty |  |  |  |  |  |  |  |  |  | Exemption of import duty for machinery and equipment, which are imported to become fixed assets of the company. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 3 |  |  |  | Profit Remittance Tax |  |  |  |  |  |  |  |  |  | 7 % |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Exemption 18920 ### and reduction of corporate income tax |  |  |  | ##### Exemption |  |  |  |  |  |  |  | Exemption of corporate tax for 2 years as from the time when the business makes aprofit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Reduction |  |  |  |  |  |  |  | Reduction of 50% for three subsequent years. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1901 Licensing procedures for Investment and construction |  |  |  | 1 |  |  |  |  | Setting up project document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 month |  |  |  |  |  |
|  |  |  |  | ##### 2 |  |  |  |  | ##### Project evaluation time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 month |  |  |  |  |  |
|  |  |  |  | 3 |  |  |  |  | Investment License issue time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 month |  |  |  |  |  |
|  |  |  |  | ##### 4 |  |  |  |  | ##### Construction license |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 month |  |  |  |  |  |
| 20 Imlementing schedule of project | - Contribution of legal capital - construction - instal equipments, - control, - start bussiness and producing |  |  |  |  |  |  |  |  |  |  |  |  | 2003 |  |  |  |  | 2004 |  |  |  |  |  | 2005 |  |  | 2006 |  | 2007 |  |
| 2112 Result of project |  |  |  |  |  | ### Social: ### The project belongs to the listings of the projects which investment is enencouraged and the listings of the products where is encouraged for domestic consumption. ### The goverment can have the following tax : - 10 % on the income earened, and exempted from business income tax for 8 years commencing from the time when their operations start to earn profits. - Withholding tax : 7 % Employment: It creates 300 workers and staffs for the company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| 22 Encouraged investment policy of Government For project |  |  | sep | ep | np |
| --- | --- | --- | --- | --- | --- |
|  |  | If investment form is 100% FOC |  | X |  |
| 23 ### Contact with | ### Hanoi Authority for Planning and Investment Address: 17 Tran Nguyen Han str. Hanoi - Vietnam ###### Tel: 84-4-8260257 Fax: 84-4-8251733 API will give you project profile, introduction of Vietnamese Partner, assistance procedure for setting up project in Hanoi |  |  |  |  |